## Slide 1: ACT Security & Risk Assessment Kick-Off Meeting
<System Name> (<System Acronym>)
<Month DD, YYYY>

## Slide 2: ACT Readiness Review Meeting
Introductions
Assessment Scope
  Boundary
  POA&Ms
  Control Families
Artifacts
Interview Schedule
Testing
  Level of Testing Rigor
Risk Information Sources
Go / No-Go Decision
Questions
EXAMPLE

## Slide 3: ACT Assessment Kickoff Meeting Agenda
Introductions
Assessment Scope
Security Assessment Activities
Risk Assessment Activities
ACT Core Controls
Security Assessment Schedule
Risk Assessment Schedule
Interview/Meeting Schedule
Daily Out-briefs and Presentation of Findings
Timeline for Security Assessment Actions and Milestones
Timeline for Risk Assessment Actions and Milestones
Open Action Items
Questions
Application and Architecture Discussion and Walkthrough

## Slide 4: Introductions
System Team
  ISSO: <Name>
  CRA: <Name>
  Other POCs: <Name>
<Contractor #1 Name>
  Assessment POC: <Name>
<Contractor #2 Name>
  Assessment POC: <Name>
ACT Team
  Security Lead: <Name>
  Risk Lead: <Name>
  Risk Assessor: <Name>
  M&O: <Name>
  App: <Name>
  App: <Name>
  DB: <Name>
  OS: <Name>
  Virtualization:
  Network: <Name>
  Cloud: <Name>
  Mainframe: <Name>
  Privacy: <Name>

## Slide 5: Assessment Scope: Diagram & Exclusions
5
The following <components/functions/etc.> are excluded from the Assessment in the Final Assessment Plan:
<List of excluded items>
<List of excluded items>
<List of excluded items>
<List of excluded items>
<List of excluded items>
<List of excluded items>
<List of excluded items>
<List of excluded items>
EXAMPLE

## Slide 6: Assessment Scope: Existing POA&Ms
The ISSO/ISSM requested that the following existing POA&Ms be tested for closure:
  <List of POA&Ms>

## Slide 7: Assessment Scope: Controls
Controls from the following Security Control Families are in-scope for this Assessment:
AC: Access Control
AT: Awareness and Training
AU: Audit and Accountability
CA: Assessment, Authorization, and Monitoring
CM: Configuration Management
CP: Contingency Planning
IA: Identification and Authentication
IR: Incident Response
MA: Maintenance
MP: Media Protection
PE: Physical and Environmental
PL: Planning
PM: Program Management
PS: Personnel Security
RA: Risk Assessment
SA: System and Services Acquisition
SC: System Communications
SI: System and Information Integrity

## Slide 8: Security Assessment Activities
Documentation Review
  SSP, ISRA, CP, CP Plan Tests, RoBs, SOPs, MoUs, PIA, etc.
  Comprehensive documentation evaluation of SSP, ISRA and CP will be performed
    All controls listed in the SSP will be evaluated, regardless of scope for testing
    ISRA and CP documents will be evaluated, even if CP/IR controls are not in scope for testing
Application Testing
Database Server/Instance Testing
Interviews
Network Scans
Configuration Review
Observances
Mainframe System Testing

## Slide 9: Risk Assessment Activities
Risk Information Source (RIS) Review
  RIS 1
  RIS 2

## Slide 10: Interview/Meeting Schedule
Paste and modify from the Assessment Plan

## Slide 11: Daily Briefings and Presentation of Findings
Any findings considered high risk (in isolation) to the system or organization will be raised immediately
Daily Briefings will be conducted starting <Date and Time>
  Please note there will not be an out-brief on the first day of the onsite
Format of Daily Out-Briefs:
  Meeting agenda that includes information regarding the assessment (outstanding requested items, planned activities, and issues or concerns)
  Spreadsheet that contains preliminary findings

## Slide 12: Timeline for Security Assessment Actions and Milestones
Action/Milestone | Description | Date(s)
Perform Assessment | Conduct technical testing and Management and Operations interviews based on the assessment’s scope | Paste from FINAL Assessment Plan
Conduct Final Update (if needed) | Review and summarize security vulnerabilities from assessment | Paste from FINAL Assessment Plan
Remove security access | ISSO/ISSM removes security access established for Assessment Team test accounts | Paste from FINAL Assessment Plan
Deliver DRAFT ACT Security Assessment Report, and Findings Worksheet | Put security vulnerabilities identified during the assessment into report format, and generate a Findings Worksheet | Paste from FINAL Assessment Plan
Conduct Review of Draft Reports | System personnel and Assessment Team meet to review feedback on Draft Reports. System personnel should provide feedback to Assessment Team prior to meeting. | Paste from FINAL Assessment Plan
Deliver FINAL Security Assessment Report, and Findings Worksheet | Updated based on feedback and finalized. | Paste from FINAL Assessment Plan
Deliver Final Package | Contains all deliverables, work products, artifacts, etc. | Paste from FINAL Assessment Plan

## Slide 13: Timeline for Risk Assessment Actions and Milestones
Action/Milestone | Description | Date(s)
Perform Assessment | Conduct technical testing and Management and Operations interviews based on the assessment’s scope | Paste from FINAL Assessment Plan
Conduct Final Update (if needed) | Review and summarize security vulnerabilities from assessment | Paste from FINAL Assessment Plan
Remove security access | ISSO/ISSM removes security access established for Assessment Team test accounts | Paste from FINAL Assessment Plan
Deliver DRAFT ACT Risk Assessment Report, and Risks Worksheet | Put security vulnerabilities identified during the assessment into report format, and generate a Findings Worksheet | Paste from FINAL Assessment Plan
Conduct Review of Draft Reports | System personnel and Assessment Team meet to review feedback on Draft Reports. System personnel should provide feedback to Assessment Team prior to meeting. | Paste from FINAL Assessment Plan
Deliver FINAL ACT Risk Assessment Report, and Risks Worksheet | Updated based on feedback and finalized. | Paste from FINAL Assessment Plan
Deliver Final Package | Contains all deliverables, work products, artifacts, etc. | Paste from FINAL Assessment Plan

## Slide 14: Open Action Items
List any open action items and required artifacts

## Slide 15: Questions?

## Slide 16: Application & Architecture Discussion & Walkthrough
Performed by System Team: